# Emascrm Actual Migration Status

| Stage | Step | Action by |  | Actual timing | Start / End Time | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | Installation and Setup |  |  |  |  |  |
|  | 1. | Emas | Set php version to 7.3 | 5min | Start: 6.01 End: 6.05 | good |
|  | 2. | Emas | Use Remote MySqldump emascrm database (crm.emastpa.com.my) to emascrm.sql in wkfolder (temp.domain.com) | 25mins | Start: 6.06 End: 6.30 | good |
|  | 3. | Emas | Import emascrm-old.sql ((temp.domain.com) into emascrm database ((temp.domain.com) | 150 | Start: 7.26 Est End: 7.55 | good |
|  | 4. | Emas | Use phpMyAdmin and change all collation for emascrm tables to “utf8mb4_unicode_ci” | 10mins | Do later | cancelled |
|  | 5. | Emas | Compress and download emascrm (in parts) folder (old.domain.com) and upload to wkfolder (temp.domain.com) | 30mins | Start 5.55 End: 6.20 | Good |
|  | 6. | Emas | Rebuild emascrm app in wkfolder (temp.domain.com) and setup config parameters | 15 mins | Start: 6.30 End: 6:40 | good |
|  | 7. | Emas | Copy rebuilt emascrm from wkfolder to public_html and reconfigure user and groupid | 5 mins | Start: 6. 50 End: 6:55 | good |
|  | 8. | Emas | Load emascrm app and verify app | 10mins | Start: 8.00 End: 8.02 | good |
|  | 9. | Emas | Disable Schedule Jobs and User Access | 10mins | Done | done |
| 2. | Perform Upgrades |  |  |  |  |  |
|  |  | emas | Upgrade to Version 5.8.5 | 2hrs | Start: 8.02 end: 8.20 | good |
|  |  | emas | Upgrade to Version 5.9.4 | 2hrs | Start: 8.26 end: 8.43 | Good |
|  |  | emas | Alter tables to InnoDB Engine and backup | 1.5hrs | Start: 8:45 End: 9.50 | Good |
|  |  | Emas | Upgrade to 6.0.10 and backup | 2sec | Start: 9.52 End: 9.52 |  |
|  |  | Emas | Upgrade to 6.1.5 | 2sec | Start: 9.53 End: 10.10 | Good |
|  |  | Emas | Upgrade to 6.1.8 | 2sec |  |  |
|  |  | Emas | Upgrade to 6.1.9 | 2sec |  |  |
|  |  | Emas | Upgrade Service Pack to latest Version and back up | 10mins |  |  |
|  |  | Emas | Upgrade to 6.1.10 and backup | 5mins |  |  |
|  |  | Emas | Switch to PHP 8.0 | 5mins |  |  |
|  |  | Emas | Upgrade to 7.0.9 and backup | 50mins | Start: 10.10 ETE: 10.41 | good |
|  |  | Emas | Load emascrm | 10 mins | End 10.42 | Good |
|  |  | Emas | Restore all Views | 10 mins | End 10.52 | Good |
| 3. | Final “emascrm” Apps Migration |  |  |  |  |  |
|  |  | Emas | Copy and download upload thumbnail and images (old.domain.com) to root of data/upload folder (temp.domain.com) | 2 hours | 11.00 to 1.00am | Good |
|  |  | Emas | Load up emascrm (temp.domain.com) and verify user accesses | 10 mins | 1.10 -1.20 | Good |
| 4. | Email Server and Domain Name Setup |  |  |  |  |  |
|  |  | exabyte | Backup and restore email server from old.domain.com to temp.domain.com | 2 hours | 1.30 to 3.30 | good |
|  |  | Exabyte | Rename temp.domain.com to production.domain.com | 15mins | 3.40-4.05 | good |
|  |  | Emas | Reconfig config.php in both emascrm and emasconfig for the correct url | 15 mins | 3.40-4.05 | good |
|  |  | Emas | Set cron job, start scheduled jobs and monitor schedule jobs for “success” | 15mins | 4.05 – 4.20 | good |
|  |  | Emas | Test Send email from group account |  |  |  |
|  |  | Emas | Test message to emasgroup email and check emascrm case. |  |  |  |
| Prefinal | Finalization task before Handover |  |  |  |  |  |
|  |  | Emas | Reset Portal and hooks url in emacrm | 1hour | 4.20 to 5.30 | good |
|  |  | Emas | Test Mobile apps |  |  |  |